## Slide 1: The Bug Life-Cycle

## Slide 2: Bug Tracking
Bugs should tracked in a bug database (FogBugz, BugZilla, etc.).
Use a spreadsheet if you have to, but that isn’t as good.
Bugs have a life-cycle, and while different companies use different terminology, the basics are the same.

## Slide 3: Entering a Bug
Testers enter bugs in the database as they are found.
Devs, producers, artists, etc. can also enter bugs in the database, and should do so rather than tracking ones they find separately.
Each bug has a set of required fields and set of optional fields associated with them.

## Slide 4: Bug Data
BugID: automatically assigned by the database
Reporter: who reported the bug
Title: the name of the bug
Product: what product did the bug occur in
Version: what exact version did it occur in
Configuration: what exact hardware/software configuration did it occur with
Potentially lots of other “context” fields

## Slide 5: Bug Description
The most critical field is, of course, the description of the bug.
Descriptions must be DETAILED and must include the steps required to reproduce the bug.
Attached files (crash dumps, screenshots, etc.) are part of the description.

## Slide 6: Bugs are a Conversation
All comments about a bug should be appended to the bug’s description.
Do not have conversations in email about a bug—do it in the bug database.
It is critical to track the entire history of the bug, so that information is not lost and efforts to fix it are not duplicated.

## Slide 7: Priority Field
The priority field tracks how important it is to fix this bug. This is usually done with numbers:
Priority 0: Stop what you are doing and fix this right now.
Priority 1: Must be fixed as soon as possible.
Priority 2: Should be fixed, but is not critical.
Priority 3: Would be nice to fix, if possible.
Priority 4: This is really a feature request.

## Slide 8: Severity Field
How bad this bug is when it happens?
Severity 0: Permanent damage or data loss, major security breach, etc.
Severity 1: Crashes and soft-locks, minor security breach, blocking game problem, etc.
Severity 2: Major glitch or game problem.
Severity 3: Minor glitch or game problem.
Severity 4: Cosmetic glitch or game problem.

## Slide 9: Bug Status
The status of a bug is tracked through a status field and a field that shows who the bug is currently assigned to.
When a bug is first entered, it is automatically assigned to the producer for the project and it’s status is set to ACTIVE.
The producer and the leads “triage” the bugs every day/week, adjusting their priorities and severities, then assigning them.

## Slide 10: Bug Status
When a bug is assigned to an engineer/designer/artist, it’s status is set to ASSIGNED.
A bug could instead be set to BY DESIGN, WON’T FIX, or NOT A BUG, in which case it is then archived (i.e., does not show up in the normal bug lists).
The person who is assigned a bug can also set it to one of these in some workflows.

## Slide 11: Bug Status
The person who is assigned the bug can also “bounce” the bug back to the reporter or producer, by setting its status to:
NO REPRO: the repro steps did not work
REASSIGN: I am not the right person to fix this bug (say who is with a note in the description)
MORE INFO: I have a question about or need more information about this bug (give details with a note in the description).

## Slide 12: Bug Status
Otherwise, the person assigned the bug works on fixing it, generally in priority order when they have multiple bugs assigned.
The status field can be used to show progress on fixing the bug, if desired (STARTED, 25% DONE, 50% DONE, 75% DONE, etc.).
When the bug is “fixed”, the status field is changed to RESOLVED, which bounces it back to the original reporter for verification.

## Slide 13: Bug Status
If the original reporter (or a different tester, if appropriate) verifies the fix, the status is changed to CLOSED and the bug is archived.
If the fix did not work, the status is changed to REJECTED and it is automatically assigned back to the person who tried to fix it (this can happen multiple times).
This process is what is meant by the term “bug regression”.

## Slide 14: Bug Status
All status changes should be added to the bug’s description field, with a time and date stamp.
Bugs can also be marked as “DUPLICATE”, which will archive them, or, in fancy systems, attach them to the bug they are a duplicate of.
Some systems can also allow bug to be marked as “related” to other bugs.

## Slide 15: Bug Statistics
Statistical data has shown that a developer averages 3 to 5 net bug fixes a day.
  This does not change significantly with the project size, team size, or team skill.
  Good coders will have fewer bugs, but they do not really fix their own bugs faster.
  Your intuition is wrong about this rate because new bugs are always being found.

## Slide 16: Bug Formulae
Days until zero bugs (ZB or ZBB) = bugs / (team size * fix rate)
Max allowable bugs = working days until ship * team size * fix rate
To really be accurate, take bottlenecks into account and assume no bug fixes until beta.
If you’re over the max, work more, punt bugs, hire developers, or delay your ship date.

## Slide 17: Bug Tracking vs. Task Tracking
A bug is really just a special kind of task.
In many cases, it can be good to combine your task-tracking and bug-tracking software, as this means that all bug-fixing tasks can be prioritize properly within the context of non-bug-fixing work.
With external testers, though, you might not want to deal with the security issues of doing this.